Assumption Risk Assessment

Overview

The Assumption Risk Assessment evaluates the potential impact of assumptions documented in the Assumptions Register for Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to identify which assumptions carry the highest risk if proven incorrect, prioritize monitoring efforts, and define mitigation strategies before assumptions become delivery or business issues.

Objectives

- Identify assumptions with the highest potential impact

- Assess likelihood and severity of assumption failure

- Prioritize monitoring and validation efforts

- Define mitigation and contingency actions

- Improve resilience in product and delivery planning

Risk Assessment Method

Likelihood

| Rating | Description |
| --- | --- |
| High | Likely to occur or already showing signs of failure |
| Medium | Possible to occur under certain conditions |
| Low | Unlikely to occur based on current evidence |

Impact

| Rating | Description |
| --- | --- |
| High | Significant effect on business goals, delivery, or stakeholders |
| Medium | Moderate disruption requiring management attention |
| Low | Limited disruption with manageable impact |

Assumption Risk Assessment

| Assumption ID | Assumption | Likelihood | Impact | Risk Level | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| A-001 | Stakeholders will actively use AI-generated insights | Medium | High | High | Provide onboarding, demonstrate business value, and monitor adoption metrics | Product Manager |
| A-002 | Project health dashboards provide sufficient visibility | Medium | Medium | Medium | Validate dashboard requirements through UAT and stakeholder reviews | Product Manager |
| A-003 | Project data is accurate and complete | High | High | Critical | Implement data quality checks, validation rules, and monitoring alerts | Data Team |
| A-004 | AI risk predictions achieve acceptable accuracy levels | Medium | High | High | Conduct ongoing model validation and performance monitoring | Product Manager |
| A-005 | Core MVP functionality can be delivered within planned timelines | Medium | High | High | Track sprint velocity, manage scope proactively, and review dependencies regularly | Delivery Lead |

Risk Level Definitions

| Risk Level | Description |
| --- | --- |
| Critical | Immediate attention required; assumption failure could significantly impact product viability or delivery |
| High | Strong monitoring and mitigation required |
| Medium | Regular monitoring recommended |
| Low | Minimal monitoring required |

Mitigation Principles

- Validate high-risk assumptions early

- Use evidence-based monitoring wherever possible

- Define fallback plans for critical assumptions

- Reassess risk levels when conditions change

- Communicate assumption risks transparently to stakeholders

Review Frequency

| Risk Level | Review Frequency |
| --- | --- |
| Critical | Bi-weekly |
| High | Monthly |
| Medium | Quarterly |
| Low | As needed |

Success Measures

- High-risk assumptions identified early

- Mitigation plans defined for critical assumptions

- Reduced impact from failed assumptions

- Improved resilience in planning and execution

Expected Outcome

Provide a proactive approach to managing uncertainty by identifying assumption-related risks early, prioritizing mitigation efforts, and improving the ability to adapt when assumptions change or fail.