Assumption Validation Log

Overview

The Assumption Validation Log tracks the validation status of assumptions documented within the Assumptions Register for Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to determine whether assumptions remain valid, require adjustment, or have been proven incorrect through evidence gathered during product development, testing, delivery, and operational use.

Objectives

- Validate critical assumptions using evidence

- Reduce uncertainty in product and delivery decisions

- Identify assumptions that require revision

- Improve decision quality through continuous learning

- Support proactive risk management

Validation Process

Step 1: Identify Assumption

Select the assumption requiring review from the Assumptions Register.

Step 2: Gather Evidence

Collect supporting data from:

- User feedback

- UAT results

- Delivery metrics

- AI performance monitoring

- Dashboard analytics

- Stakeholder reviews

Step 3: Evaluate Findings

Compare actual outcomes against the original assumption.

Step 4: Assign Validation Status

Determine whether the assumption remains valid, partially valid, or invalid.

Step 5: Record Actions

Document any required changes to product strategy, roadmap, delivery plans, or decisions.

Assumption Validation Log

| Assumption ID | Validation Date | Assumption | Evidence Collected | Validation Status | Impact | Action Required | Reviewer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A-001 | YYYY-MM-DD | Stakeholders will actively use AI-generated insights | Dashboard usage analytics and stakeholder feedback | Validated | Increased adoption of AI recommendations | Continue monitoring usage trends | Product Manager |
| A-002 | YYYY-MM-DD | Project health dashboards provide sufficient visibility | UAT feedback identified additional reporting needs | Partially Validated | Additional dashboard enhancements required | Add executive reporting metrics | Product Manager |
| A-003 | YYYY-MM-DD | Project data is accurate and complete | Data quality review identified missing fields | Invalidated | Reduced prediction reliability | Implement data quality controls | Product Manager |

Validation Status Definitions

| Status | Description |
| --- | --- |
| Validated | Assumption supported by evidence |
| Partially Validated | Assumption partially supported but requires monitoring |
| Invalidated | Assumption proven incorrect |
| Pending Review | Validation activity not yet completed |

Evidence Sources

Product Evidence

- User testing

- Feature adoption metrics

- Product feedback

Delivery Evidence

- Sprint outcomes

- Release performance

- Milestone tracking

AI Evidence

- Prediction accuracy

- Model validation results

- AI performance metrics

Business Evidence

- Stakeholder feedback

- KPI performance

- Governance reviews

Review Frequency

| Assumption Type | Review Frequency |
| --- | --- |
| Business Assumptions | Quarterly |
| Product Assumptions | Quarterly |
| Delivery Assumptions | Monthly |
| AI Assumptions | Monthly |
| High-Risk Assumptions | As Required |

Lessons Learned Tracking

For each invalidated or partially validated assumption, capture:

- What was expected?

- What actually occurred?

- Why was the assumption incorrect?

- What changes are required?

- How can similar assumptions be validated earlier?

Success Measures

- Critical assumptions validated regularly

- High-risk assumptions identified early

- Reduced uncertainty in planning and execution

- Faster response to changing conditions

- Improved decision accuracy over time

Expected Outcome

Establish a structured validation process that enables Product Managers to continuously test assumptions, learn from evidence, adapt decisions, and improve product outcomes in uncertain environments.