Assumptions Register

Overview

The Assumptions Register captures the key assumptions that influence product strategy, planning, delivery, AI capabilities, stakeholder expectations, and business outcomes within Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to ensure assumptions are documented, monitored, and reviewed throughout the product lifecycle to reduce uncertainty and support informed decision-making.

Objectives

- Document critical assumptions affecting the product

- Increase transparency in planning and decision-making

- Identify potential risks associated with assumptions

- Support proactive validation and monitoring

- Reduce the impact of incorrect assumptions

Assumption Categories:

Business Assumptions

Assumptions related to business goals, stakeholder priorities, and expected value.

Product Assumptions

Assumptions related to user needs, feature adoption, and product capabilities.

Delivery Assumptions

Assumptions related to timelines, resources, dependencies, and execution.

Data Assumptions

Assumptions regarding data availability, quality, accuracy, and accessibility.

AI Assumptions

Assumptions regarding model performance, prediction accuracy, and AI-driven insights.

Operational Assumptions

Assumptions related to governance processes, reporting, and organizational support.

Assumptions Register

| Assumption ID | Category | Assumption Description | Impact if Incorrect | Validation Method | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| A-001 | Business | Stakeholders will actively use AI-generated project insights | Reduced adoption and business value | Stakeholder feedback and usage analysis | Product Manager | Open |
| A-002 | Product | Project health dashboards provide sufficient visibility for decision-making | Limited executive adoption | User validation and UAT feedback | Product Manager | Open |
| A-003 | Data | Required project data is available and accurate | Poor prediction quality and reporting accuracy | Data quality assessment | Data Team | Open |
| A-004 | AI | AI risk predictions achieve acceptable accuracy levels | Reduced trust in recommendations | Model validation and performance monitoring | Product Manager | Open |
| A-005 | Delivery | Core MVP functionality can be delivered within planned timelines | Release delays and roadmap adjustments | Sprint and milestone tracking | Delivery Lead | Open |

Assumption Status Definitions

| Status | Description |
| --- | --- |
| Open | Assumption identified and awaiting validation |
| Validated | Assumption confirmed through evidence |
| Partially Validated | Assumption partially supported but requires monitoring |
| Invalidated | Assumption proven incorrect |
| Retired | Assumption no longer relevant |

Assumption Review Criteria

Each assumption should be reviewed based on:

Relevance

Is the assumption still applicable?

Evidence

Is there sufficient evidence supporting the assumption?

Risk Exposure

What is the impact if the assumption proves incorrect?

Decision Impact

Does the assumption influence key product or delivery decisions?

Assumption Management Principles

- Document assumptions early

- Validate assumptions using evidence where possible

- Review assumptions regularly

- Challenge high-risk assumptions proactively

- Update decisions when assumptions change

Success Measures

- Critical assumptions are documented and monitored

- High-risk assumptions are validated early

- Reduced uncertainty in planning and execution

- Improved transparency in decision-making

- Better alignment between assumptions and outcomes

Expected Outcome

Establish a structured approach for identifying, tracking, and validating assumptions to improve decision quality, reduce uncertainty, and strengthen product and delivery outcomes.