Crisis Playbook Register

Overview

The Crisis Playbook Register captures predefined response plans for high-impact events that may disrupt product delivery, business objectives, stakeholder confidence, or operational stability within Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to provide clear response actions, ownership, escalation paths, and recovery approaches so teams can react quickly and consistently during crisis situations.

Objectives

- Establish predefined crisis response plans

- Reduce decision-making delays during incidents

- Improve accountability and ownership

- Minimize business and delivery disruption

- Support faster recovery and stabilization

Crisis Playbook Register

| Playbook ID | Crisis Scenario | Trigger | Immediate Action | Escalation Path | Recovery Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| CP-001 | AI Prediction Failure | Prediction accuracy falls below acceptable threshold | Suspend affected forecasts and investigate model performance | Product Manager → Leadership | Retrain model, validate outputs, and restore confidence through monitoring | Product Manager |
| CP-002 | Major Release Delay | Critical milestones missed and release date at risk | Conduct delivery assessment and identify blockers | Delivery Lead → Product Manager → Stakeholders | Reprioritize scope and revise delivery plan | Delivery Lead |
| CP-003 | Data Quality Incident | Significant reporting inaccuracies detected | Pause affected reporting and validate data sources | Data Team → Product Manager | Implement corrective data controls and monitoring | Data Team |
| CP-004 | Stakeholder Escalation | Major dissatisfaction with delivery progress or outcomes | Schedule escalation review and align on priorities | Product Manager → Leadership | Communicate action plan and adjust roadmap if required | Product Manager |
| CP-005 | Resource Shortage | Critical team capacity reduced unexpectedly | Assess delivery impact and identify priority work | Delivery Lead → Product Manager | Reallocate resources and adjust sprint commitments | Delivery Lead |
| CP-006 | Roadmap Disruption | Strategic priorities change significantly during execution | Conduct impact assessment and review roadmap commitments | Product Manager → Stakeholders | Reprioritize initiatives and communicate changes | Product Manager |

Crisis Response Components

Each crisis playbook should define:

Trigger

The event or condition that activates the playbook.

Immediate Action

Actions required to stabilize the situation.

Escalation Path

Stakeholders and leadership involved in decision-making.

Recovery Strategy

Actions required to restore normal operations.

Success Criteria

Conditions indicating the crisis has been resolved.

Escalation Guidelines

| Severity Level | Escalation Requirement |
| --- | --- |
| Low | Managed within the delivery team |
| Medium | Product Manager involvement required |
| High | Stakeholder review required |
| Critical | Leadership escalation required |

Crisis Response Principles

- Act quickly using available information

- Focus on stabilizing the situation first

- Communicate clearly and consistently

- Assign clear ownership

- Prioritize business continuity

- Capture lessons learned after resolution

Review Frequency

| Playbook Type | Review Frequency |
| --- | --- |
| High-Risk Playbooks | Quarterly |
| Critical Playbooks | Quarterly or after activation |
| New Playbooks | As Required |

Success Measures

- Faster response to crisis situations

- Reduced delivery disruption

- Clear accountability during incidents

- Improved stakeholder confidence

- Effective recovery execution

Expected Outcome

Provide a practical and repeatable set of crisis response plans that enable Product Managers and teams to manage disruptions effectively, reduce uncertainty, and restore delivery stability when significant issues occur.