Crisis Review & Lessons Log

Overview

The Crisis Review & Lessons Log captures the outcomes, lessons learned, and improvement actions following crisis situations within Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to evaluate the effectiveness of crisis responses, identify improvement opportunities, and strengthen future decision-making and recovery processes.

Objectives

- Review crisis response effectiveness

- Capture lessons learned

- Identify improvement opportunities

- Strengthen future crisis preparedness

- Improve decision-making under pressure

Crisis Review Log

| Crisis ID | Review Date | Crisis Scenario | Response Outcome | What Worked Well | Improvement Areas | Follow-up Action | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-001 | YYYY-MM-DD | AI Prediction Failure | Model performance restored within target timeframe | Early monitoring detected issue quickly | Improve model retraining automation | Enhance AI monitoring controls | Product Manager |
| CR-002 | YYYY-MM-DD | Major Release Delay | Revised release plan delivered successfully | Stakeholder communication remained effective | Earlier dependency identification needed | Strengthen milestone reviews | Delivery Lead |
| CR-003 | YYYY-MM-DD | Data Quality Incident | Reporting accuracy restored after corrective actions | Data validation process reduced recovery time | Improve upstream data controls | Implement automated data quality alerts | Data Team |
| CR-004 | YYYY-MM-DD | Stakeholder Escalation | Alignment achieved through roadmap review | Clear communication improved confidence | Earlier expectation management required | Enhance stakeholder engagement process | Product Manager |

Review Areas

Crisis Detection

Was the issue identified early enough?

Response Effectiveness

Did the selected response minimize business and delivery impact?

Communication

Were stakeholders informed effectively and at the right time?

Decision Quality

Were the right decisions made based on available information?

Recovery Execution

Was recovery completed efficiently and successfully?

Lessons Learned Categories

Product Lessons

Insights related to product strategy, prioritization, and scope decisions.

Delivery Lessons

Insights related to planning, execution, and dependency management.

Stakeholder Lessons

Insights related to communication, expectations, and governance.

AI Lessons

Insights related to forecasting, monitoring, and model performance.

Operational Lessons

Insights related to processes, controls, and organizational readiness.

Improvement Actions

For each crisis review, identify:

- Process improvements

- Monitoring enhancements

- Governance updates

- Communication improvements

- Risk mitigation opportunities

All actions should be tracked and reviewed during future governance reviews.

Success Measures

- Crisis reviews completed consistently

- Lessons learned documented and shared

- Improvement actions identified and tracked

- Reduced recurrence of similar issues

- Increased organizational resilience

Continuous Improvement Cycle

Crisis Occurs

↓

Response Executed

↓

Review Conducted

↓

Lessons Learned

↓

Improvement Actions

↓

Stronger Future Response

Expected Outcome

Establish a structured review process that enables Product Managers and teams to learn from crisis situations, improve response effectiveness, strengthen operational resilience, and continuously enhance decision-making under uncertainty.