Decision Log Register

Overview

The Decision Log Register captures significant product, delivery, and strategic decisions made throughout the lifecycle of Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to provide a transparent record of what was decided, why the decision was made, alternatives that were considered, and the expected impact on product outcomes.

This document serves as a historical reference for understanding how decisions evolved in response to changing priorities, risks, constraints, and business needs.

Objectives

- Maintain traceability of major decisions

- Document rationale behind decisions

- Record alternatives and trade-offs considered

- Improve stakeholder transparency

- Support future reviews and lessons learned

Decision Categories

Product Decisions

Feature prioritization, scope changes, roadmap adjustments, and product strategy decisions.

Delivery Decisions

Sprint scope changes, release planning updates, timeline adjustments, and resource allocation decisions.

AI Decisions

Model selection, AI feature prioritization, prediction thresholds, and monitoring strategy decisions.

Risk Decisions

Risk acceptance, mitigation actions, escalation decisions, and contingency planning.

Governance Decisions

Reporting standards, KPI selection, stakeholder communication, and process changes.

Decision Log Register

| Decision ID | Date | Decision Area | Decision Made | Business Rationale | Alternatives Considered | Impact | Trade-off / Risk | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| D-001 | YYYY-MM-DD | Product | Prioritize AI Risk Prediction in Phase 1 | Early risk visibility provides higher business value | Automated reporting, Portfolio forecasting | Improved governance visibility | Reduced initial feature scope | Product Manager | Approved |
| D-002 | YYYY-MM-DD | Delivery | Defer Portfolio Forecasting to Release 2 | Focus on core MVP capabilities | Deliver all features together | Faster MVP delivery | Delayed advanced functionality | Product Manager | Approved |
| D-003 | YYYY-MM-DD | AI | Use rule-based forecasting before advanced models | Faster implementation and validation | Machine learning model from Day 1 | Reduced development complexity | Lower prediction sophistication | Product Manager | Approved |

Decision Status Definitions

| Status | Description |
| --- | --- |
| Proposed | Decision under evaluation |
| Approved | Decision accepted and planned for execution |
| Implemented | Decision fully executed |
| Deferred | Decision postponed for future review |
| Rejected | Decision not approved |

Decision Evaluation Criteria

All decisions should be assessed using the following criteria:

Business Value

Does the decision contribute measurable value to users or stakeholders?

Strategic Alignment

Does the decision support product vision and objectives?

Delivery Impact

How does the decision affect timelines and execution?

Risk Exposure

Does the decision reduce or increase project risk?

Resource Impact

What effect does the decision have on available resources?

Customer Impact

How will users or stakeholders be affected?

Decision Principles

- Prioritize business value over feature volume

- Make decisions based on available evidence

- Document assumptions and constraints

- Balance speed, quality, and scope

- Reassess decisions when conditions change

- Maintain transparency with stakeholders

Decision Review Requirements

Major decisions should be reviewed periodically to determine:

- Were expected outcomes achieved?

- Did risks materialize as expected?

- Were assumptions valid?

- Are corrective actions required?

- Should the decision be revised?

Decision outcomes should be documented within the Decision Review Log.

Success Measures

- All major decisions are documented

- Stakeholders understand decision rationale

- Reduced ambiguity during execution

- Improved traceability of roadmap and scope changes

- Lessons learned are incorporated into future decisions

Expected Outcome

Establish a structured and auditable decision-making process that enables Product Managers to navigate uncertainty, justify trade-offs, and maintain alignment between business goals and delivery outcomes.