Decision Review Log

Overview

The Decision Review Log captures the outcomes of key decisions made throughout the lifecycle of Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to evaluate whether decisions delivered the expected results, identify lessons learned, and determine whether corrective actions or future adjustments are required.

This document ensures that decision-making becomes a continuous learning process rather than a one-time activity.

Objectives

- Measure decision effectiveness

- Validate assumptions and expected outcomes

- Capture lessons learned

- Identify corrective actions

- Improve future decision-making

Review Criteria

Each decision should be reviewed based on:

Outcome Achievement

Did the decision achieve its intended objective?

Business Impact

Did the decision create measurable business value?

Delivery Impact

Did the decision improve delivery outcomes or timelines?

Risk Impact

Did the decision reduce or increase risk exposure?

Stakeholder Impact

How did stakeholders respond to the outcome?

Assumption Validation

Were the original assumptions correct?

Decision Review Log

| Decision ID | Review Date | Expected Outcome | Actual Outcome | Outcome Status | Lessons Learned | Corrective Action | Reviewer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| D-001 | YYYY-MM-DD | Early risk visibility | Risks identified earlier in delivery cycle | Achieved | Early risk indicators improved governance discussions | Continue current approach | Product Manager |
| D-002 | YYYY-MM-DD | Faster MVP delivery | MVP released on schedule | Achieved | Reduced scope enabled focused delivery | Review deferred features in next release | Product Manager |
| D-003 | YYYY-MM-DD | Simplified forecasting implementation | Initial forecasting delivered faster than planned | Partially Achieved | Rule-based models worked but required refinement | Evaluate advanced forecasting models | Product Manager |

Outcome Status Definitions

| Status | Description |
| --- | --- |
| Achieved | Expected outcomes fully realized |
| Partially Achieved | Some objectives met, improvements required |
| Not Achieved | Expected outcomes not realized |
| Under Review | Outcome still being evaluated |

Lessons Learned Categories

Product Lessons

Insights related to product strategy, scope, and prioritization.

Delivery Lessons

Insights related to execution, planning, and resource management.

Risk Lessons

Insights related to risk identification and mitigation.

Stakeholder Lessons

Insights related to communication, alignment, and expectations.

AI Lessons

Insights related to forecasting, recommendations, and AI performance.

Review Frequency

| Decision Type | Recommended Review Frequency |
| --- | --- |
| Product Decisions | Quarterly |
| Delivery Decisions | End of Release |
| Risk Decisions | Monthly |
| Strategic Decisions | Quarterly or as required |

Continuous Improvement Process

Decision Made

↓

Implementation

↓

Outcome Review

↓

Lessons Learned

↓

Corrective Actions

↓

Improved Future Decisions

Success Measures

- Major decisions are reviewed consistently

- Lessons learned are documented and shared

- Assumptions are validated or revised

- Corrective actions are identified and tracked

- Decision quality improves over time

Expected Outcome

Establish a feedback-driven decision review process that enables Product Managers to learn from outcomes, validate assumptions, improve decision quality, and continuously adapt to changing business and delivery conditions.