Trade-off Analysis Register

Overview

The Trade-off Analysis Register captures significant trade-off decisions made throughout the lifecycle of Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to document competing options, evaluation criteria, rationale, impacts, and expected outcomes to ensure transparency and traceability in decision-making.

This register provides a historical record of how competing priorities were balanced when constraints required difficult choices.

Objectives

- Document major trade-off decisions

- Record alternatives considered

- Capture rationale behind selected options

- Improve stakeholder transparency

- Support future decision reviews and lessons learned

Trade-off Analysis Register

| Trade-off ID | Date | Trade-off Area | Option Selected | Alternative Considered | Decision Rationale | Expected Benefit | Trade-off Impact | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T-001 | YYYY-MM-DD | Product Scope | Prioritize AI Risk Prediction | Automated Status Reporting | Higher strategic value and stronger differentiation for MVP | Earlier risk visibility and governance insights | Delayed reporting automation capabilities | Product Manager | Approved |
| T-002 | YYYY-MM-DD | Delivery Timeline | Release MVP in Phase 1 | Delay release to include advanced forecasting | Faster market validation and stakeholder feedback | Reduced time-to-value | Advanced forecasting postponed | Product Manager | Approved |
| T-003 | YYYY-MM-DD | Data Strategy | Centralized data model | Multiple distributed data sources | Improved consistency and AI reliability | Better reporting and prediction quality | Increased implementation effort | Product Manager | Approved |
| T-004 | YYYY-MM-DD | AI Capability | Rule-based forecasting | Advanced machine learning model | Faster implementation and easier validation | Accelerated MVP delivery | Lower prediction sophistication | Product Manager | Approved |
| T-005 | YYYY-MM-DD | Dashboard Design | Executive KPI focus | Detailed operational dashboards | Better stakeholder adoption and decision-making visibility | Simplified reporting experience | Reduced operational detail in Phase 1 | Product Manager | Approved |

Trade-off Categories

Product Trade-offs

Balancing feature scope, prioritization, and customer value.

Delivery Trade-offs

Balancing timelines, resources, and release objectives.

AI Trade-offs

Balancing model complexity, accuracy, explainability, and implementation effort.

Data Trade-offs

Balancing data quality, integration effort, and reporting requirements.

Governance Trade-offs

Balancing reporting depth, stakeholder visibility, and operational complexity.

Trade-off Evaluation Summary

Each trade-off should be evaluated against:

| Evaluation Area | Key Question |
| --- | --- |
| Business Value | Which option delivers greater value? |
| Strategic Alignment | Which option best supports product goals? |
| Customer Impact | Which option benefits users most? |
| Delivery Impact | How does the option affect timelines? |
| Resource Impact | What resources are required? |
| Risk Exposure | Which option introduces less risk? |
| Long-Term Sustainability | Which option remains effective over time? |

Decision Documentation Requirements

For each trade-off decision, document:

- Constraint or challenge

- Available options

- Evaluation criteria used

- Decision rationale

- Expected benefits

- Known risks and impacts

- Decision owner

Review Requirements

All significant trade-offs should be reviewed after implementation to determine:

- Were expected benefits achieved?

- Did risks materialize as anticipated?

- Were stakeholder expectations met?

- Would the same decision be made again?

Review outcomes should be documented within the Trade-off Outcome Review.

Success Measures

- Major trade-offs are documented consistently

- Stakeholders understand decision rationale

- Reduced ambiguity in prioritization decisions

- Better alignment between business goals and delivery outcomes

- Lessons learned captured for future decisions

Expected Outcome

Provide a transparent and structured record of trade-off decisions that demonstrates how Product Managers balance competing priorities, constraints, and risks to maximize business value and delivery success.