Scenario Analysis Register

Overview

The Scenario Analysis Register captures potential future scenarios that could impact Project Pulse AI – When Plans Break & Decisions Begin.

Its purpose is to identify possible events, assess their impact, define response strategies, and improve preparedness for uncertainty.

Objectives

- Identify potential future risks and opportunities

- Assess likelihood and business impact

- Define response strategies

- Improve decision-making under uncertainty

Scenario Analysis Register

| Scenario ID | Scenario Description | Probability | Impact | Early Warning Indicators | Response Strategy | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S-001 | AI prediction accuracy drops below target levels | Medium | High | Increasing prediction errors, stakeholder concerns | Review model performance and retrain forecasting logic | Product Manager | Open |
| S-002 | Stakeholders do not adopt AI-generated recommendations | Medium | High | Low dashboard usage and feedback participation | Conduct training sessions and demonstrate business value | Product Manager | Open |
| S-003 | Project delivery milestones slip by more than 20% | High | High | Sprint delays and increasing backlog growth | Reprioritize scope and review resource allocation | Delivery Lead | Open |
| S-004 | Data quality issues reduce reporting accuracy | Medium | High | Missing or inconsistent project data | Implement data quality monitoring and validation controls | Data Team | Open |
| S-005 | Business priorities change during delivery | Medium | Medium | New stakeholder requests and roadmap changes | Reassess priorities and update roadmap accordingly | Product Manager | Open |

Scenario Classification

| Classification | Description |
| --- | --- |
| Low | Limited impact with minimal disruption |
| Medium | Requires management attention |
| High | Significant effect on delivery or business outcomes |
| Critical | Immediate action required |

Review Guidelines

Scenarios should be reviewed when:

- New risks emerge

- Business priorities change

- Major assumptions become invalid

- Significant delivery issues occur

- AI performance declines

Success Measures

- High-impact scenarios identified early

- Response strategies defined proactively

- Reduced disruption from unexpected events

- Faster response to changing conditions

Expected Outcome

Provide visibility into potential future events and establish response strategies that enable proactive decision-making, reduce uncertainty, and improve product delivery resilience.